# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 December 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Medifolio - Doctor Booking Appointment System |
| Maximum Marks | 5 Marks |

| Sprin t | Functional Requirement (Epic) | User Story Number | User Story / Task | Stor y Poin ts | Priori ty | Team Mem bers |
| --- | --- | --- | --- | --- | --- | --- |
| Sprin t-1 | Authenticati on | USN-1 | As a user/admin, I can register and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user/admin, I can reset my password. | 2 | Mediu m |  |
| Sprin t-2 | Doctor Listing | USN-3 | As a user, I can browse/search doctors. | 3 | High |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Product Backlog & Sprint Schedule

|  | Appointmen t Booking | USN-4 | As a user, I can book an appointment. | 3 | High |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprin t-3 | Doctor Application | USN-5 | As a user, I can apply to become a doctor. | 2 | Mediu m |  |
|  | Admin Management | USN-6 | As an admin, I can approve/reject doctor applications. | 3 | High |  |
| Sprin t-4 | Appointmen t Actions | USN-7 | As a doctor, I can approve/reject appointments | 3 | High |  |
|  | Appointment History | USN-8 | As a user, I can leave a review after project completion. | 2 | Mediu m |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Durat ion | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 23 Nov 2025 | 20 | 28 Nov 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 29 Nov 2025 | 20 | 4 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 5 Dec 2025 | 20 | 10 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 11 Dec 2025 | 20 | 16 Dec 2025 |